# Project Planning Phase

The development was divided into four distinct weekly milestones to ensure a structured release:

- Milestone 1: Environment Setup & API Configuration

  - Set up the Python environment and install core dependencies (streamlit, google-generativeai).

  - Configure Google Gemini API keys securely using .env files.

- Milestone 2: Backend Logic & Prompt Engineering

  - Develop the recipe_generation function.

  - Design and refine the system prompt to ensure structured outputs (Ingredients, Instructions, Tips).

- Milestone 3: UI Development & UX Enhancement

  - Build the Streamlit interface for user inputs (Topic and Word Count).

  - Implement the get_joke() function to manage user engagement during AI processing.

- Milestone 4: Testing & Documentation

  - Perform model performance testing (latency and accuracy).

  - Finalize the project report and push the codebase to GitHub.

| Task ID | Task Description | Priority | Duration |
| --- | --- | --- | --- |
| T1 | Requirement Gathering & User Scenario Mapping | High | 2 Days |
| T2 | API Integration (Gemini 2.5 Flash) | High | 3 Days |
| T3 | Developing the Streamlit User Interface | Medium | 3 Days |
| T4 | Implementing Security Protocols (.gitignore, .env) | High | 1 Day |
| T5 | Logic for Word-Count Customization & Joke Engine | Low | 2 Days |
| T6 | Final Deployment & Performance Validation | Medium | 2 Days |